## Slide 1: Statewide Interoperability Executive Committee
Christopher Guilbeaux
SIEC Chairman
Christopher.Guilbeaux@la.gov
(225) 925-7345

## Slide 2: Louisiana Wireless Information Network (LWIN) Update
Statewide Interoperability Executive Committee

## Slide 4: Statewide Interoperability Executive Committee
LWIN System Statistics
135 tower sites
Four (4) mobile tower sites
Two (2) mobile repeater sites
Four (4) mobile satellite dishes
Six (6) generators on wheels
Four (4) masters sites
Monthly average of over 12 million Push To Talks (PTTs)
90,994 user devices

## Slide 5: Statewide Interoperability Executive Committee
SIEC / LWIN Ongoing Projects
As funding becomes available, the SIEC authorized the following priorities:
  Addressing LWIN coverage gaps
  Increasing capacity
  Redundant/Backup communications
    Ethernet / Fiber
      Currently reviewing options for master sites with OTM/vendors as contract expires in August 2017
      Further review required for tower site connections with OTM/vendors

## Slide 6: Statewide Interoperability Executive Committee
LWIN System Budget Update
Upgrade of LWIN Software, Consoles and STR repeaters
  $15.8 million total project costs
    FUNDED: $11.4 million for software and console replacement
    FUNDING REQUESTED for FY 17/18: $4.4 million for STR repeater replacement
LWIN System Maintenance
  No anticipated reductions or increases for FY 17/18

## Slide 7: Statewide Interoperability Executive Committee
LWIN Software/Equipment Project Update:
  GPIOM/Console/Workstation swap out: completed 12/14/16
  7.15 software upgrade: completed 1/17/17 – 1/27/17
  NICE voice recorder upgrade: 1/24/17 start for the 19 loggers
  Genesis upgrade: 1/30/17 start
  7.17 software upgrade: 4/24/17 start (approximately two weeks)
  Console/NICE upgrade: 5/1/17 start
  Estimated Total Project Completion: 6/30/17

## Slide 8: Statewide Interoperability Executive Committee
Interoperability and LWIN System Training
  New GOHSEP Position
    Travis Johnson, Interoperability Program Manager
    Travis.Johnson@la.gov
    225.573.0300
  On site trainings for the following:
    Radio or Device Operation
    LWIN System Overview / Policies
    Operational Communications Plan Development

## Slide 9: Emergency Request for Deployable Assets and Training Opportunities
Emergency Support Function (ESF) – 2

## Slide 10
Emergency Support Function (ESF) – 2
Co-lead or Primary Agencies
  Governor’s Office of Homeland Security and Emergency Preparedness (GOHSEP)
  Louisiana State Police
  Louisiana National Guard
Agencies request support through WebEOC during emergencies or disasters

## Slide 11: Radio Cache
Available through ESF – 2, Communications
  182, Louisiana State Police
  303, GOHSEP

## Slide 12: 3 – LSP Mobile Communications Trailers
100’ Extendable Tower
P25 System
Satellite Connectivity
Internet / Intranet
Satellite Connectivity
700 / 800 MHz P25 TRUNKED SITE
800 MHz MUTUAL AID REPEATERS
VHF / UHF MUTUAL AID BASE STATIONS
INTEROPERABILITY GATEWAY
INTERNET & VOIP ACCESS
LOCATED REGIONALLY

## Slide 13
GOHSEP Mobile Command Post
700/800, VHF, UHF, aviation & HF
ACU1000 unit
Satellite Comms data/voice
Video Teleconferencing
Weather Station with plume modeling software
Telephone System
Conference Room
Audio Visual capabilities
Computer Systems
Direct TV

## Slide 14: GOHSEP P-Comm
  Rapid re-establishment or enhancement of on-site communications.
  3 units available
  Capabilities include:
    Radio communications
    Satellite connectivity
    Voice Over Internet Protocol (VOIP) telephones
    Wireless network & Internet connectivity
    Onboard generator

## Slide 15: Questions?