## Slide 1: Debris

## Slide 2: Debris
There will always be debris.
Debris removal is one of the most expensive activities that takes place after an event.

## Slide 3: Debris
Best practices. . .recommend 3 things to help maximize your reimbursements and minimize your risk . . .

## Slide 4: SUCCESSFUL OUTCOME
Own the process.
Develop a Debris Management Plan.
Document everything.
Notes: Briefly speak to each of the 3 and the importance of each in planning for a debris causing event

## Slide 5: Own the process
Who is ultimately responsible?
  YOU, the Applicant, are ultimately responsible.

## Slide 6: YOU OWN IT!
Designate someone on your staff to be responsible for Debris Oversight.

## Slide 7: You don’t want this guy?

## Slide 8: You want this guy!!

## Slide 9: Own the process
You have a responsibility to monitor your contractors and ensure they comply with the conditions of the program.
Don’t turn the keys of the kingdom over to your contractor.

## Slide 10: Own the process
Failure to know what’s going on puts your funding at risk.

## Slide 11: Debris Plan
Develop a Debris Management Plan NOW . . .
and use it!

## Slide 12: Debris Plan
Who should have a plan?
  Parish Government
  Municipalities
  School Board
  Levee District
  Etc.

## Slide 13: Debris Plan
Address every possibility . . .
  Vegetation
  Construction/Demolition (C&D)
  White Goods
  E-waste
  Vehicles/ Waterways/vessels
  Private Property Debris Removal (PPDR)
  Putrescent

## Slide 14: Operations Plan
Recommended components
  Generic event forecasting (USACE, etc.)
  Develop damage assessment protocols
  Debris priority removal
  Procurement protocols (RFP/RFQ)
  Debris disposal sites + permits

## Slide 15
See:
FEMA 325 PA Debris Management Guide (July 2007) (Chapters 5 – 14)
Pilot Program Guide for Debris Removal

## Slide 16: Documentation
Contracts
Invoices
Load tickets
FAL timesheets
Tipping fees
Photos
Equipment Logs

## Slide 17: Documentation
DEFINE IN YOUR DEBRIS
MANAGEMENT PLAN!
Each debris stream has specific documentation requirements . . .

## Slide 18: Today’s takeaways
Own it
Plan it
Document it

## Slide 19
= Risk Reduction
= Keep your Money
Best Practices

## Slide 20: Current FEMA Pilot Program
Four (4) Separate Opt In/Opt Out Alternatives
  Force Account Labor (FAL)
  Sliding Scale
  Approved Debris Management Plan
  Recycling Revenues

## Slide 21: ***IMPORTANT***
The alternative procedures FEMA is piloting are for large projects ONLY . . .
  With the exception of reimbursement for straight time force account labor (FAL) which can be applied to both small and large projects.

## Slide 22: Straight time force account labor (FAL)
If an Applicant uses their own labor forces to perform all or part of debris removal operations . . .
  FEMA will reimburse (at the appropriate cost share level) the REGULAR + OVERTIME wages for existing employees + hiring of additional staff.

## Slide 23: Debris Removal Operations Timeline
v
30
60
90
85
80
75

## Slide 24: Debris Management Plans (DMP)
An Applicant that has a FEMA-reviewed pre-disaster Debris Management Plan . . .
  Eligible for a ONE-TIME incentive of a 2% cost-share adjustment applied to debris removal work completed within first 90 days.

## Slide 25: Recycling revenues
Applicants may retain revenues received through recycling eligible disaster debris.

## Slide 26: Resources
GOHSEP Debris Guide.
FEMA 325/PA Guide
FEMA Debris Management Plan Checklist

## Slide 27: Web Resources
LouisianaPA.com
gohsep.la.gov
FEMA Independent Study Course for Debris Management

## Slide 28
G. Stewart Jones
State Debris Manager
(985) 768-2574
george.jones@la.gov
John Gonzales
Section Chief
(225) 573-0473
john.gonzales@la.gov